## Slide 1: Internship Progress Update
Changeman ETL & Batchman TWS Health Check
Javier Dominguez-Segura
July 2026

## Slide 2: Cumulative Progress
Changeman ETL (TIPO-20820)
  Automated the daily PROMREPT pipeline (was: one analyst, one laptop, no error detection)
  Validation, structured logging, parallel processing, 31 unit tests
  CyberArk-ready credentials, one-command reproducible setup
  Estimated 40-60 analyst hours/year recovered (assuming daily 15 min manual work)
  Status: built and tested, UAT/prod deployment remains
Batchman TWS Health Check (TIPO-21179)
  Real hostname resolution and request-time tracking (were hardcoded/missing)
  Scheduled cleanup of stale results per server, threshold now configurable (no hardcoding)
  Refactored the health-check flow for clarity and testability
  9 unit tests, 92% coverage, all passing, covering success and failure paths
  Status: PR complete, Grafana integration remains

## Slide 3: Status: Both Tasks ~85% Complete
Changeman ETL: remaining work is UAT and prod deployment
  Blocked on Tomasz's hands-on assistance (deployment access/process)
  In-person pairing session scheduled: Mon Jul 20, 10:00-11:30am
Batchman TWS Health Check: remaining work is Grafana wiring
  Blocked on datasource access/permissions for DEV MongoDB in Grafana
  Session scheduled: Tue Jul 21, 10:30-11:30am with Dawid Morawiec and Tomasz Luszcz
Both remaining scopes are narrow and hands-on, not open unknowns, the bulk of the work should already be done

## Slide 4: Working in a Way That Speeds Up the Team
Meeting invites written with full context: linked Jira ticket, problem recap, prior guidance quoted back, screenshots attached
  Attendees arrive ready to work, not to get briefed
PRs written with complete descriptions: scope, what's new vs. what was originally asked, explicit call-outs on anything extending beyond the ask
Everything cross-linked (Jira, GitHub, Teams) so the full thread is traceable from any single entry point

## Slide 5: Ask: Follow-up Work for the Remaining 4 Weeks
Interest in expanding to new frameworks such as Kubernetes, Kafka, Elasticsearch as well as more Java
Requesting at least 2 more tasks, ideally:
  Broadening the stack beyond what's been touched so far (Python, NDM, CyberArk, Swagger, Jira, LightSpeed, MongoDB, Grafana) while extending Java usage
  Visible production impact rather than sandboxed exercises
Rationale: ramped on Java and Spring Core from near scratch in about a week, capacity exists to learn new technologies and contribute using them